## Slide 1: Learning ML using DeepLearning4j

## Slide 2: Goal
Learn at least one simulation technique to visualize data
Learn at least one ML algorithm.
Train a model with single input and compare the same in various scenarios.
Train the model with simple parameters and make it abstract so that various parameters can be added.

## Slide 3: Plan
Identify an use case. (07.01.2024)
Identify the framework. (07.01.2024)
Learn required resources 
Setup the workspace (07.01.2024)
Start development

## Slide 4: Use case
Complete the fastest lap using a car with minimal actions such as steering and braking.
The circuit selected is Circuit de Spa-Francorchamps which is used in F1 racing.

## Slide 5: What framework?
DeepLearning4j
Because of Java stack.

## Slide 6: Status on 07.01.2024
S.No. | Item | Status | Comments
1 | Identify an use case. | Completed | 
2 | Identify the framework. | Completed | With bias towards java tooling
3 | Learn required resources  | Started | Need to make granular plan for this.
4 | Setup the workspace | Started | Started with DeepLearning4J examples.
5 | Check on various simulation tool to visualize the F1 circuit and see various trails. | New | 
6 | Start development | New |